|  |  |
| --- | --- |
| **Week 2.**  **Date: 29/01 - 04/02** | Make connection between app, server and database. |
| **Week 3.**  **Date: 05/02 - 11/02** | Apply core app features such as register, login, home screen etc. |
| **Week 4.**  **Date: 12/02 -18/02** | Complete OAuth and start implementation of API’s to the system |
| **Week 5&6.**  **Date: 19/02 - 04/03** | Spotify and Fitbit integration to apps core functionality |
| **Week 7.**  **Date: 05/03 - 11/03** | Contingency and final edits |
| **Week 8&9.**  **Date: 12/03 – 18/03** | Testing and Dissertation edits |

# Rough Plan